# 课次101 代码练习题：综合实训项目（选题与需求分析）

## 一、练习目标

本课次是综合实训项目的起始阶段，聚焦项目选题与需求分析。通过 10 道循序渐进的题目，帮助学习者掌握项目选题评估、需求分析、目标用户定义、功能范围界定、竞品分析、可行性评估等核心技能，为综合实训项目奠定扎实基础。

## 二、练习题目与参考代码

- 项目选题评估
对多个项目选题进行综合评估与打分。

python
def evaluate_topic(topic, criteria_weights):
    """根据多个维度评估选题，返回加权总分"""
    total = 0
    breakdown = {}
    for criterion, weight in criteria_weights.items():
        score = topic.get(criterion, 0)
        breakdown[criterion] = {'score': score, 'weight': weight}
        total += score * weight
    return {'topic': topic['name'], 'total': round(total, 2), 'breakdown': breakdown}

topics = [
    {'name': '智能客服机器人', '创新性': 0.8, '实用性': 0.9, '可行性': 0.85, '工作量': 0.7},
    {'name': '知识问答助手', '创新性': 0.7, '实用性': 0.85, '可行性': 0.9, '工作量': 0.75},
    {'name': '个人日程助手', '创新性': 0.6, '实用性': 0.8, '可行性': 0.95, '工作量': 0.8},
]
weights = {'创新性': 0.25, '实用性': 0.3, '可行性': 0.25, '工作量': 0.2}

for topic in topics:
    result = evaluate_topic(topic, weights)
    print(f"{result['topic']}: {result['total']}分")

- 选题综合排序
对候选选题进行排序，输出推荐结果。

python
def rank_topics(topics, weights):
    ranked = []
    for topic in topics:
        total = sum(topic.get(k, 0) * v for k, v in weights.items())
        ranked.append({'name': topic['name'], 'score': round(total, 2)})
    ranked.sort(key=lambda x: x['score'], reverse=True)
    return ranked

topics = [
    {'name': '智能客服', '创新性': 0.8, '实用性': 0.9, '可行性': 0.85},
    {'name': '知识助手', '创新性': 0.7, '实用性': 0.85, '可行性': 0.9},
    {'name': '日程助手', '创新性': 0.6, '实用性': 0.8, '可行性': 0.95},
]
weights = {'创新性': 0.3, '实用性': 0.4, '可行性': 0.3}
ranked = rank_topics(topics, weights)
print("选题推荐排序:")
for i, r in enumerate(ranked, 1):
    print(f"  {i}. {r['name']}（{r['score']}分）")

- 目标用户定义
定义项目的目标用户画像。

python
def user_persona(name, age_range, occupation, needs, pain_points):
    return {
        'name': name,
        'age_range': age_range,
        'occupation': occupation,
        'needs': needs,
        'pain_points': pain_points,
    }

persona = user_persona(
    '职场新人小李',
    '22-28',
    '企业员工',
    ['快速查询信息', '高效处理事务', '随时获得帮助'],
    ['业务系统复杂', '流程不熟悉', '求助渠道单一'],
)
print(f"目标用户: {persona['name']}（{persona['age_range']}岁，{persona['occupation']}）")
print("需求:", '、'.join(persona['needs']))
print("痛点:", '、'.join(persona['pain_points']))

- 功能范围界定
明确项目功能范围（核心功能/扩展功能/不含）。

python
def define_scope():
    return {
        'core': ['智能问答', '知识库检索', '多轮对话', '用户管理'],
        'extended': ['语音输入', '数据报表', '多语言'],
        'excluded': ['复杂业务办理', '线下系统集成'],
    }

scope = define_scope()
print("核心功能:")
for f in scope['core']:
    print(f"  ✓ {f}")
print("扩展功能:")
for f in scope['extended']:
    print(f"  ○ {f}")
print("不包含:")
for f in scope['excluded']:
    print(f"  ✗ {f}")

- 需求优先级排序
使用 MoSCoW 法则对功能需求排序。

python
def moscow_priority(requirements):
    categories = {'Must': [], 'Should': [], 'Could': [], 'Won\'t': []}
    for req in requirements:
        if req['priority'] == 'must':
            categories['Must'].append(req['name'])
        elif req['priority'] == 'should':
            categories['Should'].append(req['name'])
        elif req['priority'] == 'could':
            categories['Could'].append(req['name'])
        else:
            categories['Won\'t'].append(req['name'])
    return categories

reqs = [
    {'name': '智能问答', 'priority': 'must'},
    {'name': '语音输入', 'priority': 'could'},
    {'name': '报表生成', 'priority': 'should'},
    {'name': '人脸识别', 'priority': 'wont'},
    {'name': '知识检索', 'priority': 'must'},
]
result = moscow_priority(reqs)
for k, v in result.items():
    print(f"[{k}] {', '.join(v) if v else '无'}")

- 竞品分析
分析同类产品的功能与优劣势。

python
def competitor_analysis(competitors):
    features = ['智能问答', '知识库', '多轮对话', '语音', '报表']
    analysis = []
    for comp in competitors:
        has_features = [f for f in features if f in comp.get('features', [])]
        analysis.append({
            'name': comp['name'],
            'features_count': len(has_features),
            'strength': comp.get('strength', ''),
            'weakness': comp.get('weakness', ''),
        })
    return analysis

competitors = [
    {'name': '竞品A', 'features': ['智能问答', '知识库'], 'strength': '知识全面', 'weakness': '多轮差'},
    {'name': '竞品B', 'features': ['智能问答', '语音'], 'strength': '交互好', 'weakness': '无知识库'},
    {'name': '竞品C', 'features': ['智能问答', '知识库', '多轮对话'], 'strength': '功能全', 'weakness': '价格高'},
]
for a in competitor_analysis(competitors):
    print(f"{a['name']}: {a['features_count']}项功能 | 优势:{a['strength']} | 劣势:{a['weakness']}")

- 可行性分析
从技术、经济、操作三个维度评估项目可行性。

python
def feasibility_assessment(tech, economy, operation):
    dims = {
        '技术可行性': tech,
        '经济可行性': economy,
        '操作可行性': operation,
    }
    overall = all(dims.values())
    return {'dims': dims, 'feasible': overall}

feasibility = feasibility_assessment(
    tech=True,
    economy=True,
    operation=True,
)
print("可行性评估:")
for k, v in feasibility['dims'].items():
    print(f"  {k}: {'可行' if v else '不可行'}")
print("总体可行:", feasibility['feasible'])

- 需求文档生成
生成项目需求规格说明文档。

python
def requirement_doc(project, functional, non_functional):
    doc = f"# {project} 需求规格说明书\n\n## 一、功能需求\n"
    for i, f in enumerate(functional, 1):
        doc += f"{i}. {f}\n"
    doc += "\n## 二、非功能需求\n"
    for i, nf in enumerate(non_functional, 1):
        doc += f"{i}. {nf}\n"
    return doc

doc = requirement_doc(
    '企业智能助手',
    ['支持自然语言问答', '支持知识库检索', '支持多轮对话'],
    ['响应时间<2秒', '支持500并发用户', '数据安全加密'],
)
print(doc)

- 工作量估算
估算项目的开发工作量与周期。

python
def effort_estimate(features, dev_count=2):
    total_days = 0
    for f in features:
        if f['complexity'] == 'high':
            total_days += 10
        elif f['complexity'] == 'medium':
            total_days += 6
        else:
            total_days += 3

    weeks = total_days / (dev_count * 5)
    return {
        'total_days': total_days,
        'weeks': round(weeks, 1),
        'dev_count': dev_count,
    }

features = [
    {'name': '智能问答', 'complexity': 'high'},
    {'name': '知识库', 'complexity': 'medium'},
    {'name': '用户管理', 'complexity': 'low'},
    {'name': '报表', 'complexity': 'medium'},
]
est = effort_estimate(features, dev_count=2)
print(f"总工作量: {est['total_days']}人日, 预计{est['weeks']}周（{est['dev_count']}人）")

- 综合：项目选题与需求确认
综合选题评估、需求分析、可行性，完成项目立项报告。

python
class ProjectInitiation:
    def __init__(self, name):
        self.name = name
        self.requirements = []
        self.scope = {'core': [], 'extended': []}
        self.feasibility = {}
        self.objectives = []

    def add_requirement(self, req, priority='must'):
        self.requirements.append({'req': req, 'priority': priority})

    def add_objective(self, objective):
        self.objectives.append(objective)

    def set_scope(self, core, extended):
        self.scope['core'] = core
        self.scope['extended'] = extended

    def assess_feasibility(self, **dims):
        self.feasibility = dims

    def report(self):
        report = f"""
# {self.name} 项目立项报告

## 一、项目目标
"""
        for o in self.objectives:
            report += f"- {o}\n"
        report += "\n## 二、功能需求\n"
        for r in self.requirements:
            report += f"- [{r['priority']}] {r['req']}\n"
        report += "\n## 三、功能范围\n核心："
        report += "、".join(self.scope['core']) + "\n扩展："
        report += "、".join(self.scope['extended']) + "\n"
        report += "\n## 四、可行性\n"
        for k, v in self.feasibility.items():
            report += f"- {k}: {'可行' if v else '不可行'}\n"
        return report

project = ProjectInitiation('企业智能客服助手')
project.add_objective('提升客服效率50%')
project.add_objective('降低客服成本')
project.add_requirement('智能问答', 'must')
project.add_requirement('订单查询', 'must')
project.add_requirement('语音输入', 'could')
project.set_scope(['智能问答', '订单查询'], ['语音', '报表'])
project.assess_feasibility(技术=True, 经济=True, 操作=True)
print(project.report())

## 三、运行说明

- 全部题目可直接运行，无额外依赖。

- 第 1、2 题演示选题评估与排序。

- 第 5 题演示 MoSCoW 优先级。

- 第 10 题是综合项目立项报告。

## 四、练习提示

选题需从创新性、实用性、可行性、工作量多维度权衡。

明确目标用户与痛点，功能范围要清晰。

需求按 MoSCoW 排序，非功能需求不可忽视。

立项报告是项目启动的纲领性文档。